# SafeSpeak — 2-Hour Parallel Website Build

RMIT Hackathon 2026 · Challenge 2 / TideCloak / UNLOCKED
Purpose: Put this file in the VS Code project root. Each developer copies only the prompts for their assigned role into their AI coding agent.
Version: 22 October 2026 · 120-minute build · WEBSITE ONLY, not a mobile app.

GOAL: A working web prototype for confidential campus bullying / sexual harassment reports, where the browser encrypts the report using real TideCloak, the server stores ciphertext, and a real access test demonstrates what unauthorized users cannot decrypt. Use synthetic examples ONLY.

TIME RULE: Freeze features by minute 85. If TideCloak integration is blocked, simplify UI instead of faking security.

## 0. Agree on roles NOW (no waiting)

| Role | Person | Primary ownership | Can start immediately with | Must deliver |
| --- | --- | --- | --- | --- |
| A — TideCloak Security Lead | Most comfortable with Docker/auth | features/security/ + generated Tide config/provider ONLY | Official quickstart + Tide docs | Real Tide login; encryption adapter; role tests; explicit status |
| B — Frontend Lead | Strongest UI / React | features/ui/ + temporary app/ui-preview/ | Hard-coded prop contracts + local mocks | Complete student/reviewer website UI, no backend dependency |
| C — Backend + Integrator (you) | You | features/api/, app/api/reports/; FINAL app/home/ composition | Contract + in-memory store + route skeleton | POST/GET APIs; token verification; final wiring/build/tests |
| D — Challenge 1 + Light QA/Delivery | Teammate still doing C1 | docs/, submission/; no code-critical path | Challenge 1 work; prewritten demo script | Near the end: summary, 2-min video, zip, repo/form checks |

Do not give D a blocking development task. D may work on Challenge 1 until the last ~35 minutes; the other 3 must be able to complete the website without D.

### Independence plan (essential)

- Minute 0: Share this exact Markdown in chat; roles + contracts are FROZEN. Each person begins locally; nobody needs another person's finished code.

- A generates the official TideCloak starter as the integration base; keeps its original auth/provider, login redirect, proxy.js or middleware.js as produced.

- B codes features/ui/ using local fake adapters only inside a preview route. Must NOT fake security in the final application.

- C codes the API and storage in a normal Next.js App Router test workspace. No new auth system. Unit-test storage independently; add real Tide token verification when A's starter is available.

- At integration (minute 60–75): Copy/merge each role-owned folder into A's canonical starter. C alone changes app/home/page.jsx to connect them. D records the actual integrated app.

- If each person uses Git branches, do not concurrently edit the root config, package.json, app/layout.jsx, or auth redirects. A owns generated starter files; C owns final merge.

## 1. Stack + non-goals

- Website: Next.js App Router, React, JavaScript / JSX (match the official TideCloak starter; do not migrate to TypeScript mid-hackathon).

- Visual styling: Existing starter CSS. Plain CSS / CSS modules or Tailwind only if the scaffold already provides it. Do not add an unrelated design system.

- Identity, crypto and permissions: @tidecloak/nextjs SDK + TideCloak Dev server (Docker).

- API: Next.js route handlers (app/api/reports/route.js); no separate FastAPI process.

- Storage: Server-only in-memory Map (demo data disappears on restart). No Supabase, PostgreSQL, Prisma or file uploads.

- Data: entirely synthetic. No victim name, phone, email, real evidence or sexual details.

- Do NOT build: mobile app, chatbot, NLP, ML, notifications, case tracking, uploads, dashboard analytics, blockchain, production deployment.

Official: https://docs.tide.org/get-started/Tidecloak%20Quickstart
E2EE: https://docs.tide.org/Admin/e2ee
QEA: https://docs.tide.org/Admin/SetupIGA
Tide MCP (optional for A): https://docs.tide.org/ai-agent-pack

## 2. File structure — physically separated by role

The real quickstart may generate additional JS files. Keep those unchanged. This structure is the intended additional application code:

safespeak/
├── app/                                  # generated Next.js App Router
│   ├── page.jsx                          # [A] preserve generated login page
│   ├── layout.jsx                        # [A] preserve Tide provider
│   ├── auth/redirect/page.jsx            # [A] preserve redirect
│   ├── home/page.jsx                     # [C] FINAL wiring ONLY
│   ├── api/reports/route.js              # [C] POST / GET bridge
│   ├── ui-preview/page.jsx               # [B] TEMP preview (REMOVE before final)
│   └── security-preview/page.jsx         # [A] TEMP crypto smoke test (REMOVE)
├── features/
│   ├── security/                          # [A] NO files shared with B/C
│   │   ├── useSafeSpeakSecurity.js        # export hook; stable facade
│   │   └── serialization.js              # Tide encrypted payload round-trip
│   ├── ui/                                # [B] ALL presentation in one folder
│   │   ├── SafeSpeakApp.jsx               # export component accepting props
│   │   ├── ReportForm.jsx
│   │   ├── ReviewPanel.jsx
│   │   ├── SafeSpeakApp.module.css         # or existing CSS
│   │   └── dev/mockAdapters.js            # TEMP preview only, remove later
│   └── api/                               # [C] data/service ownership
│       ├── reportStore.js                 # Map; no plaintext
│       ├── reportsClient.js               # browser fetch wrapper
│       └── verifyRequest.js               # Tide JWT verification adapter
├── docs/                                  # [D] light, non-blocking
│   ├── DEMO_SCRIPT.md
│   ├── TEST_MATRIX.md
│   └── RUN_INSTRUCTIONS.md
├── submission/                            # [D] work products, no real data
│   └── summary-draft.md
├── README.md                               # [D] update at submission, short
├── tidecloak.json / tidecloakAdapter.json  # [A] whatever starter generates
├── proxy.js / middleware.js               # [A] preserve starter-generated file
├── package.json                           # [A] starter owns until final merge
└── SafeSpeak_VSCode_Parallel_Build.md      # team contract + prompts

If starter places files under src/, prepend src/ to these app/ and features/ paths everywhere. Keep the existing scaffold convention; do not create both app/ and src/app/.

### Hard file-ownership rule

- A can edit starter-owned Tide config and features/security/**; not B/C folders.

- B edits features/ui/**, temporary UI preview; not global app/layout.jsx, app/home/page.jsx, API.

- C edits features/api/**, app/api/reports/route.js, and final app/home/page.jsx; C does not rewrite A's authentication config.

- D edits docs/submission only. Do not commit .env, real credentials, node_modules/, .next/ or raw sensitive data.

## 3. CONTRACTS — freeze before anyone starts coding

These are TEAM-DESIGNED contracts, not Tide SDK API signatures. A/C adapt the real SDK behind them.

### 3.1 Record schema (all data encrypted except id and timestamp)

// EncryptedReport — the one shared shape across all components
{
  id: "r_123",                     // server-generated opaque id
  createdAt: "2026-10-22T06:00:00.000Z",
  ciphertext: "<serialized-Tide-payload>" // OPAQUE string; never plaintext
}

Protected plaintext is the single string the student types, including all incident details; do not send title, category, reporter name, incident type, or excerpts as unencrypted top-level API fields. Encrypt text in browser using Tide's report tag.

### 3.2 REST API — C implementation, B consumer, A token supplier

| Operation | Request | Success | Failure |
| --- | --- | --- | --- |
| POST /api/reports | Authorization: Bearer <Tide access token> + JSON { "ciphertext": "..." } | 201 { "id": "r_...", "createdAt": "ISO-8601" } | 400 invalid; 401 no/invalid token; 413 oversized; 500 server error |
| GET /api/reports | Authorization: Bearer <Tide access token> | 200 { "reports": [{"id":"...","createdAt":"...","ciphertext":"..."}] } | 401 no/invalid token; 500 server error |

Do not invent /api/login, /api/decrypt, /api/encrypt, /api/users or /api/admin: Tide SDK in browser does crypto; TideCloak does auth. No PATCH/DELETE needed.

Request/response exact examples (illustrative strings; ciphertext isn't real):

POST /api/reports HTTP/1.1
Content-Type: application/json
Authorization: Bearer <valid TideCloak access token>

{"ciphertext":"<opaque-serialized-payload>"}

// 201
{"id":"r_9dc2","createdAt":"2026-10-22T06:00:00.000Z"}

GET /api/reports HTTP/1.1
Authorization: Bearer <valid TideCloak access token>

// 200
{"reports":[{"id":"r_9dc2","createdAt":"2026-10-22T06:00:00.000Z","ciphertext":"<opaque-serialized-payload>"}]}

// generic error (400/401/413/500)
{"error":"Short human-readable message"}

Security rules:

- Verify token server-side, using installed TideCloak SDK/server utility and the starter's actual config. A browser-provided role, userId, isAdmin is NOT proof.

- POST accepts only ciphertext as nonempty string; reject extra fields and overly large payloads (e.g. 64 KiB); never log contents.

- GET may return ciphertext to any authenticated user for this demo only. Metadata kept minimal. Authorization to decrypt is enforced by TideCloak roles in the browser SDK. This is not production data minimization.

- Encryption shape is opaque. Checking that a string exists does not cryptographically prove a client submitted ciphertext (a malicious client could lie). Treat it as a demo contract and disclose the limitation.

- Keep report store server-side. Restart clears it, no durable records. Do not simulate API auth denial using a flag.

### 3.3 A → B/C: security adapter contract

// features/security/useSafeSpeakSecurity.js
export function useSafeSpeakSecurity() {
  return {
    authenticated: false,              // actual SDK value
    login: async () => {},              // real Tide login
    logout: async () => {},             // real Tide logout
    token: null,                        // Tide access token or null
    canEncrypt: false,                  // actual realm role check
    canDecrypt: false,                  // actual realm role check
    encryptReport: async (text) => "", // browser E2EE, RETURNS serialized ciphertext STRING
    decryptReport: async (ciphertext) => "" // browser E2EE, RETURNS plaintext STRING
  };
}

SDK integration hint (verified in Tide docs, but inspect installed package!):

const { authenticated, login, logout, token, hasRealmRole,
        doEncrypt, doDecrypt } = useTideCloak();
const [encrypted] = await doEncrypt([{ data: plaintext, tags: ['report'] }]);
const [decrypted] = await doDecrypt([{ encrypted, tags: ['report'] }]);

Required Tide realm roles: _tide_report.selfencrypt / _tide_report.selfdecrypt. Never assign decrypt to default-roles-*. Create changes, approve in QEA, assign to correct test accounts. Serialization must handle actual SDK output without losing bytes/types; test encrypt -> serialize -> deserialize -> decrypt after JSON POST/GET round trip.

CRITICAL UNVERIFIED ASSUMPTION: A student encrypting under their Tide identity may not imply a different investigator identity can decrypt merely because it has _tide_report.selfdecrypt. The documentation's basic example does not establish that cross-user sharing works. A must test Reporter A → Investigator B and ask Tide MCP for a supported shared-data mechanism if this fails. DO NOT fake an investigator decrypt success.

### 3.4 C → B: API client contract

// features/api/reportsClient.js
export function makeReportsClient(token) {
  return {
    createReport: async (ciphertext) => ({ id: 'r_...', createdAt: '...' }),
    listReports: async () => ([ { id: 'r_...', createdAt: '...', ciphertext: '...' } ])
  };
}

Real implementation uses fetch('/api/reports', { method: 'POST', headers: {'Content-Type':'application/json', Authorization: Bearer ${token}}, body: JSON.stringify({ciphertext}) }) and GET with bearer token. Do not call these functions with plaintext. Throw meaningful errors on non-2xx. No hardcoded token or fake auth.

### 3.5 B → C: UI contract

// features/ui/SafeSpeakApp.jsx
export default function SafeSpeakApp({ security, api }) {
  // security: exact object from useSafeSpeakSecurity()
  // api: exact object from makeReportsClient(security.token)
  // Render: login notice / student form / reviewer list / decrypt button
}

B must NEVER import Tide directly, backend storage directly, or mutate app/home/page.jsx. Its preview uses local mockAdapters.js, clearly labelled UI PREVIEW ONLY, never submitted as actual crypto/access control.

### 3.6 Ownership of the only integration composition

// app/home/page.jsx — ONLY C edits this during integration
'use client';
import SafeSpeakApp from '../../features/ui/SafeSpeakApp';
import { useSafeSpeakSecurity } from '../../features/security/useSafeSpeakSecurity';
import { makeReportsClient } from '../../features/api/reportsClient';

export default function HomePage() {
  const security = useSafeSpeakSecurity();
  const api = makeReportsClient(security.token);
  return <SafeSpeakApp security={security} api={api} />;
}

This is an interface illustration, not a promise the scaffold uses these exact route paths. C adapts imports to src/ if generated there. Keep TideCloak provider from generated app/layout.jsx. To avoid routing conflict, follow whatever route the starter uses after login.

## 4. Two-hour clock + hard decision gates

| Elapsed time | A: Security | B: Frontend | C: Backend/integration | D: Challenge 1/light delivery |
| --- | --- | --- | --- | --- |
| 00–10 min | Docker + official starter; confirm scaffold | Build UI components against mocks | Build Map + API contract | Continue C1; skim submission list |
| 10–30 min | Tide login; setup report roles; smoke encryption | Student textarea, reviewer list, empty/loading/error states | Token verification + POST/GET routes | C1; create synthetic sample text |
| 30–55 min | Critical: actual cross-user decrypt test; role denial | UI preview works independently | Unit/smoke tests and error handling | C1 |
| 55–75 min | Export final security facade; unblock C | Handoff features/ui/; fix missing callbacks | Merge A/B folders; connect app/home/page.jsx | C1, then help smoke tests if free |
| 75–90 min | Role + E2EE debug ONLY | Fix integration only | Full real browser roundtrip | Start summary/video outline |
| 90–105 min | Freeze features; screenshot real proof | Freeze features | Final bugfix + git push | Film actual demo; package files |
| 105–120 min | Help final test | Help final test | Public repo / run instructions check | Finish 2-min video + form |

Gate 1 — minute 25: Did A achieve real Tide login and single-account encryption? If not, STOP UI polish and help setup.
Gate 2 — minute 50: Did Reporter A → Investigator B decrypt actually succeed? If not, do not claim cross-user access. Ask Tide MCP/support; narrow demonstration to verified capabilities, flag limitations in summary.
Gate 3 — minute 85: Freeze changes except actual security/integration bugs. Protect submission time.
Gate 4 — minute 105: Submit a smaller but honest working app over an unfinished fancy one.

## 5. Agent prompts — use IN ORDER (one prompt at a time)

Instructions for all agents: Read this file first. Only edit owned paths. Follow contracts exactly. Keep the existing TideCloak scaffold and its package versions. Do not invent functions or claim a test passed without running it. After each prompt, report changed files, actual tests run, and blockers.

### A / Security — Prompt A1: official starter and real auth

Read SafeSpeak_VSCode_Parallel_Build.md sections 0-4 fully. I am Role A (TideCloak security). Website only, 2-hour hackathon.
Use the OFFICIAL TideCloak Next.js quickstart: https://docs.tide.org/get-started/Tidecloak%20Quickstart . Start Docker TideCloak and scaffold exactly as official docs; preserve generated config, login, redirect, provider, middleware/proxy and Next.js version. Do not replace with a fresh generic Next app. Use JavaScript/JSX if this is the generated format.
Within 10 minutes report: exact generated folder structure; real login page works/not; Docker/env requirements; exact JSON config filename. Create features/security/ folder. Do not touch features/ui/ or features/api/. Do not commit credentials. If prerequisites block progress, state the error verbatim; never simulate auth.

### A / Security — Prompt A2: real E2EE adapter

I am Role A. Read https://docs.tide.org/Admin/e2ee and inspect @tidecloak/nextjs package exports/types in THIS starter.
Build ONLY features/security/useSafeSpeakSecurity.js and features/security/serialization.js. Export useSafeSpeakSecurity() returning authenticated, login, logout, token, canEncrypt, canDecrypt, encryptReport(plaintext)->Promise<string>, decryptReport(ciphertext)->Promise<string> exactly as in the contract.
Use Tide doEncrypt([{data:plaintext,tags:['report']}]) and doDecrypt([{encrypted,tags:['report']}]) with actual SDK signatures. Serialize actual encrypted payload in a lossless way that survives JSON POST/GET; if output is Uint8Array or object, inspect real type, don't blindly String() it. Add a temporary app/security-preview/page.jsx page for real encrypt->serialize->deserialize->decrypt testing only. Include a test note: client-side encryption never POSTs plaintext.
Give me a concise verified result and any missing realm roles. Do not fake encrypted values or decryption.

### A / Security — Prompt A3: permissions and CROSS-USER reality check

I am Role A. In the Tide admin console, set up _tide_report.selfencrypt for Reporter and _tide_report.selfdecrypt for Investigator; explicitly DO NOT grant decrypt to default-roles-* or School Admin. Tide role creation/assignment requests require QEA approvals; verify COMMITTED status.
Execute and document these REAL tests: (1) Reporter user encrypts; (2) same user decrypts only if actually permitted; (3) Investigator B decrypts a ciphertext created by Reporter A; (4) School Admin without decrypt role fails to decrypt. Do not simply assume selfencrypt/selfdecrypt roles support cross-account sharing. If (3) fails, consult Tide MCP 'set up encrypted data sharing between users with Tide', and clearly report the unsupported flow / required changes; do not simulate success. Return actual role assignments and tests PASSED/FAILED/BLOCKED.
IMPORTANT: One realm admin has QEA threshold 1. Never claim multi-admin approval with only one admin.

### B / Frontend — Prompt B1: UI INDEPENDENTLY

Read SafeSpeak_VSCode_Parallel_Build.md sections 0-4. I am Role B, frontend, WEBSITE ONLY, React/Next.js JavaScript. Do not edit app/layout.jsx, app/home/page.jsx, app/api/**, tidecloak config, package.json, features/security/** or features/api/**.
Create features/ui/SafeSpeakApp.jsx, ReportForm.jsx, ReviewPanel.jsx, SafeSpeakApp.module.css, dev/mockAdapters.js. Interface MUST be default export SafeSpeakApp({security,api}). security has authenticated/login/logout/token/canEncrypt/canDecrypt/encryptReport/decryptReport; api has createReport(ciphertext) / listReports().
Design a clean university-grade desktop responsive website: SafeSpeak name, short confidentiality explanation, Student Submit view with ONE textarea, Investigator Review view with ciphertext preview and Decrypt button, login/logout state, loading/errors, a visible 'Demo uses synthetic data' disclaimer. No uploads, chatbot, database login, status tracker. Use CSS already available; no new library. Create app/ui-preview/page.jsx importing mockAdapters solely for local preview, label it UI PREVIEW ONLY. Ensure UI compiles even when A/C modules do not exist. Never present mock access-denied screens as real security proof.

### B / Frontend — Prompt B2: connect exact contracts and no plaintext leak

I am Role B. Inspect my UI and enforce contract strictly. On submit: await security.encryptReport(text) FIRST, verify ciphertext is a nonempty opaque string, then await api.createReport(ciphertext). Never send text/title/category/user data to the backend. On Review: await api.listReports(), display id and timestamp; call security.decryptReport(ciphertext) only on clicking Decrypt. If canDecrypt false, show a disabled action and an honest 'No decrypt permission' message. A real failed decrypt should show SDK error, not a fabricated 'blocked' animation.
Keep SafeSpeakApp({security,api}) prop-driven; do not import Tide directly. Confirm CSS and keyboard/accessible controls. Report changed files, exports, and an example integration usage, then hand off only features/ui/ to C. Remove preview route before final submission (C can do this at merge).

### C / Backend (you) — Prompt C1: implement storage/API independent of A

Read SafeSpeak_VSCode_Parallel_Build.md sections 0-4. I am Role C, backend + final integrator. Next.js App Router, JavaScript, one project only.
Create features/api/reportStore.js with a server-only Map and createReport/getReports. Store ONLY {id,createdAt,ciphertext}, no plaintext, no real PII, no persistence. Create features/api/reportsClient.js exposing makeReportsClient(token) with createReport(ciphertext) and listReports(). Implement exact REST response shapes in app/api/reports/route.js: POST /api/reports accepts {ciphertext} ONLY and returns 201 {id,createdAt}; GET returns 200 {reports:[{id,createdAt,ciphertext}]}; 400 malformed/extra fields, 401 invalid/missing JWT, 413 >64KiB, JSON {error:message} on failure. Use crypto.randomUUID() for ids. Mark Node.js runtime and explain storage reset on restart.
For the token check create features/api/verifyRequest.js using ACTUAL TideCloak server verifier @tidecloak/nextjs/server and REAL starter config; inspect installed export signature, support Bearer token. Never fake JWT validation; if security SDK/config unavailable, leave a clearly labelled blocker and unit-test only pure storage while waiting. Do not build FastAPI or Supabase. Do not edit security/UI folders.

### C / Backend — Prompt C2: integration owner

I am Role C. Integrate independently created features/security (A), features/ui (B), features/api (C) into the existing official TideCloak Next.js starter. Only I edit app/home/page.jsx. Use useSafeSpeakSecurity(), makeReportsClient(security.token), and <SafeSpeakApp security={security} api={api} />. Preserve existing Tide provider, login redirects, config files and proxy/middleware. Match actual scaffold path conventions, and do not create conflicting src/app and app roots.
Run npm install, npm run dev; verify login, POST, GET and actual SDK encrypt/decrypt through stored ciphertext. Ensure auth header is sent, server token verified, no plaintext appears in DevTools Network request body or server storage, unauthorized decrypt uses REAL SDK failure. If A reports cross-user decrypt unsupported, adapt UI/copy to what is actually proven rather than faking. Resolve merge conflicts only in owned root integration file. Return a pass/fail checklist and final URL/commands.

### C / Backend — Prompt C3: hardening and merge smoke

I am Role C. Do a 10-minute final SafeSpeak security + integration smoke test: GET/POST unauthenticated -> 401; POST missing/extra/plaintext fields -> 400; valid session -> store opaque ciphertext only; browser cannot see plaintext in network POST; reset-on-restart limitation is documented; no real info in logs; no secret files or mockAdapters/preview routes in final repo. npm run build if time permits. Report exact tests actually run, not imagined results. Freeze code once submission video recording starts.

### D / Challenge 1 + light delivery — Prompt D1: minimal draft while C1 runs

I am Role D. Continue Challenge 1 as my primary work; Challenge 2 tasks must NOT block the other three. Using the RMIT briefing PDF pp.19-26, make docs/DEMO_SCRIPT.md (2-min narration), docs/TEST_MATRIX.md (Reporter encrypt, School Admin denied, Investigator decrypt: PASS/FAIL/BLOCKED), and submission/summary-draft.md (problem, trust constraint, innovation, TideCloak, real results, limitations). Use ONLY synthetic reports. Do not make claims the app has not demonstrated. No coding or API edits.

### D / Challenge 1 + light delivery — Prompt D2: FINAL deliverables (~last 35 min)

I am Role D. Prepare delivery from the ACTUAL final integrated SafeSpeak app only. Record 2-minute screen demo showing (a) issue, (b) real submit->encrypted storage, (c) real unauthorized attempt if implemented, (d) real decrypt if implemented, (e) honest limitations. Produce a real summary.doc (or additionally summary.docx if tool requires) and sourcecodes.zip excluding .env, credentials, node_modules, .next, .git; write docs/RUN_INSTRUCTIONS.md and repository README with at most 300 words overview answering Tide website's five questions. If anything is mocked, identify explicitly.
RMIT briefing PDF pp.21-22,26 requires PUBLIC GitHub repo containing sourcecodes.zip, summary.doc, video.mp4 and launch instructions; team name <university>_<campus>_<team>_C2; Google Form https://forms.gle/HRHYjnqB86j1LFS97. Tide website ALSO asks for README overview and video.mp4 <100MB: satisfy BOTH sets of instructions. Check repo public, final git commit, form confirmation before 6:00 PM MYT. Return missing-item list, not an invented success claim.

## 6. Real demo test matrix (D collects, A/C run)

| ID | Action | Expected observable evidence | Honest limitation |
| --- | --- | --- | --- |
| T1 | Reporter logs in through Tide | Actual authenticated SDK session | Test account, not real student |
| T2 | Reporter types synthetic report and submits | Browser encryption success; network POST contains only serialized ciphertext | Client can still choose to violate contract; app is prototype |
| T3 | API receives without access token | 401 from server verifier | No fake client-only 401 |
| T4 | Reviewer GET gets encrypted record | Ciphertext and opaque id/time, never original report | GET visibility restricted only to logged-in users in demo |
| T5 | Non-decrypt-role School Admin clicks decrypt | Real SDK denies operation | UI disabled state alone is not proof |
| T6 | Investigator account decrypts Reporter A's ciphertext | Must test separately; NOT guaranteed by E2EE tutorial | If fails, mark BLOCKED and describe required shared-data design |
| T7 | Restart app/server | Data may be cleared | In-memory storage is deliberately nonproduction |
| T8 | Check repository secrets | No env creds / sensitive samples | Do not publish generated confidential config if it contains secrets |

## 7. Script for the actual 2-minute demo

- 0:00–0:20 — Situation: Students fear retaliation if confidential reports leak to campus personnel.

- 0:20–0:45 — Product: Show real student login and synthetic report submission.

- 0:45–1:05 — What Tide adds: Show real encrypted payload in network/server storage (no plaintext).

- 1:05–1:30 — Access test: Show actual unauthorized decryption failure, if confirmed; otherwise state precisely what is demonstrated.

- 1:30–1:50 — Authorized use: Show real permitted decrypt; do not substitute same-user decrypt for another user's access without saying so.

- 1:50–2:00 — Outcome: A safer architecture reducing reliance on one trusted server; explicitly mention prototype limits.

### Critical language for judges

Safe statement: "In this verified demo, TideCloak encrypts sensitive report text in the browser, the server only stores ciphertext, and decrypt operations follow Tide's configured permissions."
Unsafe if unproven: "No admin can ever view student identity", "Anonymous reporting", "Any investigator can decrypt a student's report", "Multi-admin approval is enabled".
QEA reality: With one tide-realm-admin, threshold is one. Do not claim no single admin can approve configuration changes without a real multi-admin quorum.

## 8. Submission checklist — PDF + Tide site combined

- ☐ Challenge 1 valid Kaggle submission completed separately; D can own.

- ☐ SafeSpeak publicly accessible GitHub repository, team named <university>_<campus>_<team>_C2.

- ☐ sourcecodes.zip contains runnable source; no secrets; exclude build dependencies.

- ☐ summary.doc covers problem, value, trust constraint, Tide role, verified results, limitations.

- ☐ video.mp4: real working demonstration, about 2 minutes, under 100 MB.

- ☐ docs/RUN_INSTRUCTIONS.md includes Docker, Tide enrollment, npm commands and role provisioning notes.

- ☐ README.md has ≤300-word project overview based on the Tide site's five README prompts, plus separate setup instructions.

- ☐ All simulations/mock screens explicitly labelled; temp preview routes removed.

- ☐ Submit public repo link via https://forms.gle/HRHYjnqB86j1LFS97 before Thu 22 Oct 2026, 6:00 PM MYT.

Different official formats: RMIT participant briefing (pp.21–22, 26) calls for sourcecodes.zip, summary.doc, video.mp4, and run instructions. The Tide website additionally requests a short README project overview. This checklist deliberately satisfies both; confirm with a live organiser if the form differs.

## 9. Official references

- RMIT Hackathon 2026 participant PDF, Challenge 2 pages 14–26 (problem, rubric, deliverables, five-hour event timeline and 6 PM MYT submission).

- UNLOCKED challenge: https://tide.org/unlocked/

- TideCloak Quickstart: https://docs.tide.org/get-started/Tidecloak%20Quickstart

- Tag-based E2EE roles + API: https://docs.tide.org/Admin/e2ee

- Quorum Enforced Authorization: https://docs.tide.org/Admin/SetupIGA

- Tide AI Agent MCP: https://docs.tide.org/ai-agent-pack

Stop rule: A smaller genuine integrated TideCloak website beats a polished but mocked security demo. The team should prioritize factual proof and on-time submission over extra features.